Version 0.01 – A beginning
 Date: 07-03-2017

User administration
- Only when user has administration rights
- Add user
- Add rights
- Edit user
- Delete user
- Delete user only when no route posted
- Log in
- Log out
- Validate form and display error message

Posting routes
- Only when has posting rights
- Add route
- Edit route
- upload new gpx file
- delete route
- display list of uploaded hiking routes
- Validate form and display error message
- Get name of start location by nomatim service from osm

Display route
- Display list of all uploaded routes
- Display route
  - Edit controls when allowed to edit (owner of administrator)
  - Title
  - Map
  - User name
  - upload date

Cleanup:
- Cleaning default generated Laveral code
  - Register page
  - Password reset
- Improve layout

Version 0.02 - Make it usable
Date: 08-04-201704-04-2017

User administration
- Split name into firstname and lastname
- Nick name
- Edit profile
- Disable user (only administrator)
- Change password
- Display user rights
- Set admin rights after installation by
- Confirmation to delete user

Routes
- Publish flag
- Uploading: First upload gpx and the edit details
- Detailed route description
- upload photo’s
- Calculate distance
- Store route details in table
- Getting route recording time
- storing route recording time
- Paging of routes
- Store osm-nomatim location data in separate table=>user can’t modify this data. Is used for searching
- When uploading new route:Check if uploaded GFX belongs to the current user
- Confirmation to delete a route
- Bigger size route
- Enlarge route
Display routes

- Search routes
- Near routes

Others:
- Figure out how to install site
- Unit /auto testing

Layout
Improve layout

Version 0.03 – Add missing must haves
Date: 01-05-2017

- kml files
- Optional disable registration
- Optional hide login as frontpage
- Download gpx
- User profile
- Email confirmation on registration.
- Set application title
- Mass upload gpx
- Default user right after registration

Version 0.04 – Make is customizable
Date: 01-05-2017

CMS like features